# Concept Budget Note

## Integration of Payment Systems into the Certificate Management Platform

### 1. Background

The Certificate Management Platform developed for the Government Agency is designed to digitize the issuance, verification, and management of official certificates. To improve service delivery, transparency, and revenue collection, there is a need to integrate secure and reliable electronic payment systems into the platform.

This integration will allow applicants to pay certificate-related fees online using both international and local payment channels, reducing cash handling, processing delays, and administrative overhead.

### 2. Objective

The objective of this initiative is to integrate three (3) payment systems into the Certificate Management Platform to enable seamless, secure, and auditable payment processing:

- Stripe (for international card payments)

- Orange Mobile Money (Liberia)

- MTN MoMo Mobile Money (Liberia)

### 3. Scope of Work

The scope of this budget covers the following activities:

- Payment gateway analysis and configuration

- Backend integration of Stripe, Orange Money, and MTN MoMo APIs

- Secure payment workflow implementation

- Transaction verification and receipt generation

- Error handling, logging, and reconciliation support

- Testing (sandbox and live environment)

- Basic technical documentation and handover

### 4. Assumptions

- The Certificate Management Platform already exists and is operational.

- Payment provider accounts (Stripe, Orange, MTN) will be provided or approved by the agency.

- The budget excludes transaction fees charged by payment providers.

- Hosting and domain costs are handled separately.

### 5. Budget Breakdown (Total: USD 1,500)

| Item | Description | Cost (USD) |
| --- | --- | --- |
| System Analysis & Payment Design | Review of existing platform, payment flow design, compliance considerations | 200 |
| Stripe Integration | API integration, webhooks, payment intents, receipt handling | 300 |
| Orange Mobile Money Integration | API setup, payment initiation, callback handling, transaction verification | 350 |
| MTN MoMo Integration | API setup, payment initiation, callback handling, transaction verification | 350 |
| Security & Validation Layer | Payment verification logic, fraud prevention basics, secure key handling | 150 |
| Testing & Quality Assurance | Sandbox and live testing across all payment channels | 100 |
| Documentation & Knowledge Transfer | Technical documentation, admin usage notes | 50 |
| Contingency (Unforeseen Issues) | Minor adjustments, API changes, edge cases | 50 |
| Total |  | 1,500 |

### 6. Expected Outcomes

Upon completion, the platform will:

- Accept payments via bank cards, Orange Money, and MTN MoMo

- Automatically verify and record transactions

- Generate payment confirmations and receipts

- Improve revenue accountability and audit readiness

- Enhance user experience for citizens and institutions

### 7. Sustainability & Scalability

The integration will be implemented using modular and scalable architecture, allowing future additions such as:

- Additional mobile money providers

- Payment analytics and reporting

- Automated refunds and reconciliation tools

### 8. Conclusion

This budget supports the secure and efficient integration of multiple payment systems into the Certificate Management Platform within a controlled cost of USD 1,500. The initiative aligns with government digital transformation goals by improving accessibility, transparency, and operational efficiency in service delivery.